SimSys Corp.

WEEKLY REPORT (20.03.2007)

This week we have continued the implementation as we have stated before on our living schedule. The work we have done can be summarized as follows:

- Basic Editor Module

  - Open and save file

The asm files can be opened by means of a browse window.  In the browse window, only asm files are seen, the files with other extensions are filtered. Similarly the save operation can be performed.

  - Handling multiple files

The editor module now has a tabbed view. The information of currently active tab is kept in the program and the operations like save/saveAs are performed on that tab. Additionally, each tab has a cross (‘X’) sign which is used to close the tab.

With these features added, the basic editor module has been completed. PIDE now has all the absolutely necessary features of an editor. Advanced Editor Module will be implemented later with features like syntax highlighting.

- Project Manager Module

  - Implementation of the Workspace panel

The workspace panel is now dynamically created. The tree structure of active workspaces is acquired from system file, “pide.sys”.

- Basic Compiler Module

We had been thinking about integrating an open source assembler to PIDE. However, most of the open source PIC products have been developed in C. The only assembler that is in Java is MiSim IDE from Feertech Company. We have explored the source codes of MiSim and find out that the assembler codes in the program are highly dependent on the other parts of the program, and there are many irrelevant features that would be useless in PIDE. Thus, we have decided to implement our own assembler using ANTLR. The updated schedule of the Compiler Module can be found on our company web page.