CEng 491 Graduation Project Design

Final Design Report

Of

by PRO_C

(Sevgi Bayraktar, Duygu Saraçoğlu, Yasemin Şahin, Nazım Yenier)

# Table of Contents

Table of Contents	- 2 -

1. Definition of the problem	- 4 -

2. Statement of scope	- 6 -

3. Main Scenario	- 8 -

3.1 First meeting with ProjeX	- 8 -

3.2 Creating a company account	- 9 -

3.3 Creating a user profile	- 10 -

3.4 Page of a project	- 11 -

3.5 Creating or modifying a task	- 13 -

3.6 Creating a group of users	- 15 -

3.7 Gantt chart display	- 16 -

3.8 My Office Page	- 17 -

4. System Modules	- 19 -

4.1 Help Module	- 20 -

4.2 Create Account Module	- 21 -

4.3 Login Module	- 23 -

4.4 Display Project Module	- 25 -

4.5 Project Operation Module	- 27 -

4.6 Task Operation Module	- 29 -

4.7 User Operation, Group Operation and Resource Operation Modules	- 31 -

4.8 Graphical Data Display Module	- 33 -

4.9 My E-Mail Account Module	- 34 -

4.10 My Office Module	- 35 -

5. Architectural Diagrams	- 36 -

5.1 Work Packages & Package/Component Based Diagrams (using     COSEML)	- 36 -

5.1.1 Package for project/task/human scheduling (General Project     Management)	- 37 -

5.1.2 Packages for GUI	- 39 -

5.1.3 Packages for Database	- 39 -

5.1.4 Packages for file management	- 39 -

6. Algorithm for Critical Path Calculation	- 40 -

7. UML Diagrams	- 42 -

7.1	Use Case Diagrams (Revised)	- 42 -

7.2  Class Diagram (Revised)	- 45 -

7.3  State Diagrams	- 46 -

7.4  Activity Diagrams (Revised)	- 47 -

7.5  The Interaction Diagrams (Collaboration Diagram Revised	- 53 -

8. Control Flow Diagram	- 56 -

9. Data Flow Diagram (DFD)	- 58 -

9.1 DFD Level 0	- 58 -

9.3 DFD Level 2 of Account Management	- 58 -

9.3.1 DFD Level 2 of Human & Resources Management	- 58 -

9.3.2 DFD Level 2 of  Information Management	- 59 -

9.3.3 DFD Level 2 of  Project Management	- 59 -

10. Database Construction with SQL & MSAccess	- 60 -

11. Entities and Their Attributes	- 69 -

12. Entity Relationships	- 70 -

13. Graphical User Interfaces	- 74 -

13.1 Input Interfaces	- 74 -

13.2 Output Interfaces	- 82 -

14. Platform Alternatives	- 89 -

15. Estimations (Lines Of Code (LOC)  Based)	- 91 -

15.1 Effort Estimations	- 91 -

15.2 Time Estimations	- 91 -

16. Design Considerations and Constraints	- 92 -

17. Schedule for the Next Semester]	- 93 -

17.1 Tentative Milestones of the Project for the Next Semester	- 93 -

17.2 Gannt Chart	- 95 -

18. Appendix	- 96 -

18.1 Control Flow Diagram	- 96 -

18.2 Data Flow Diagram for Level 0	- 97 -

18.3 Data Flow Diagram for Level 1	- 98 -

18.4 Data Flow Diagram for Project Management - Level 2	- 99 -

18.5 Data Flow Diagram for Account Management - Level 2	- 100 -

18.6 Data Flow Diagram for Informationt Management - Level 2	- 101 -

18.7 Data Flow Diagram for Human & Resources Management- Level 2	- 102 -

18.8 Data Flow Diagram for Schedule Management - Level 2	- 103 -

# 1. Definition of the problem

With the huge advances in the information technology of our days, it is much wise to let some software manage our software projects than to let it completely to the hands of men.

A software project management tool provides the members of a software project with the visualization of the most fundamental aspects of the project: the tasks assigned to a member, starting/finishing dates of the tasks, percentage of completion of the tasks, roles and works of other members, time and effort statistics etc…

With a well-designed software project management tool at hand, organizing, distributing and checking the progression of different tasks in a project would be a rapid and easy deal for project managers. Furthermore each team member might anytime check and know which tasks are under his responsibility and which are not. This greatly helps avoiding loosing time looking for project reports or consulting other people. As we all know, efficient time management is what we need most during a project.

We, the members of the project group PRO-C, were asked to design a project management tool as a duty of CEng491 Senior Design Project course. The tool that we would design must have included the following fundamental features:

- A tool for planning, management and supervision of a development project:

This is the most fundamental aspect of a project management tool. The tool that is to be designed must let its users to create a project, divide it into subtasks, describe each task separately, assign tasks to the members of the project, perform time planning of the project etc… A project management tool must also offer a high level of flexibility when managing users, letting them bear different access rights depending on the project. Access rights must range from the basic read-only to the full control level. Each project should have an individual structure and management style. Each project manager must be able to organize his projects along his preferences, defining assigned users, tasks, groups, statuses, and priorities.

Almost all the above mentioned features are available on the project management tools currently in the market.

- Online&multiuser facilities for project scheduling

For a software tool, being online means being accessible anytime from anywhere by means of an internet connection. A project management tool should provide online facilities to let the members of a project consult and make changes in their data about ongoing projects whenever they feel the necessity for it.

On the other hand, efficient multiple user management is indispensable for a project management tool because of the large numbers of possible members of a project. Each member must be able to bear different statuses with different rights and an absolutely secure data management should still be provided for the management of a project.

- Individual&group based task assignment

When a project and its tasks are defined, then the turn comes to assign tasks to project members. A project management tool must enable project administrators to easily assign different tasks to the members of his project group and also to check anytime the progress of the work on the tasks.

In almost all medium size development projects, there are smaller work groups inside the whole project group. Groups are usually there in order to ease the partition of all the tasks of a whole project. Each group may be assigned to tasks concerning the group’s field of work. The project management tool we had to design should have support easy and efficient individual and group based task assignment.

- Human and other resources management

Human resources management is about the individual and group based task assignment. Apart from that, each project or task or project group may be granted with a resource. A resource may be anything necessary while working to accomplish a development project. Software/hardware tools, meeting rooms, printing/scanning devices and all other possible facilities may be a resource. A project management tool must ensure secure assignment of resources to groups of users or to parts of projects in order to enable powerful resource management during a development project.

- Graphical data construction

Graphical data are the easiest and the most effective way for consulting and getting correct insight about an ongoing project. Project management tools should provide easy-to-read and illustrative graphical data displaying features in order for the users of these programs to be able to reach different types of information about their development projects. Gantt charts, critical path displays, statistical charts are basic and efficient graphical data types.

# 2. Statement of scope

As stated in the first part this design report we are asked to design a project management tool as a duty of the CEng491 Senior Design Project course. In this part of this design report, we aim to explain what issues our main efforts will be spent on while designing ProjeX, our project management tool.

The fundamental features mentioned in the first part of the report that we were to take into consideration are all present in ProjeX. Apart from these, as a feed-back of the user and literature survey we conducted during our requirement analysis phase, we have decided to include some extra features to our design.

Here are the main titles of the issues we followed while designing ProjeX:

- Multiple Project and Task Management: ProjeX will be designed for businesses. It will allow managing several projects within an organization and several tasks within a project. Moreover, it will offer a high level of flexibility when managing users, who have different permissions depending on the project. Access rights will range from the basic read-only to the full control level. A high level of security will be ensured while managing different user types.

- Multiple-User Environment: Efficient multiple user management will be one of our main goals. ProjeX will allow lots of members with different titles and statuses in the same project. All users will be able to consult and make changes on the tasks they are assigned to in the limits their statuses permit. This will certainly be done simultaneously and effortlessly.

- A Web Based Program: ProjeX will be totally web-based and this is probably the most powerful feature of it. Our deal is to enable the members of a software team to consult or make changes in their data about the ongoing project and this should be done anytime from anywhere. Members must be able to manage their tasks remotely, easily and effortlessly. Being accessible on the internet is the only way for a project management tool to provide all these facilities. ProjeX will be an online system, hence available 24 hours a day, from anywhere in the world. So one doesn’t have to be in his office to consult his project. Accessing one’s project and making modifications on it would only require a standard browser and an internet connection.

- Instant E-mail Notification: Many people who answered to our user survey remarked the necessity of this feature. Instant e-mail notification permits excellent communication within a team. Each user may decide to receive an e-mail when he is assigned to a new task or when one of his tasks is modified. E-mail notification will be automatic hence freeing the team’s time.

- File uploading: Attaching files to one’s messages, tasks, or to the whole project is probably the best way to provide others with a good description of a subject. Screenshots of different parts of the GUI, tutorials, images, reports etc. may be seen and consulted by other team members whenever they are uploaded to the concerned part of the program.

- Multiple Language Support: ProjeX will be available both in Turkish and in English. During our user survey we noticed that information technology professionals do not use project management tools so often. That is mostly because they are not willing to learn how a new program works and to loose time on it. We thought Making ProjeX available in Turkish would make people more eager for using it.

- As Nice and User-Friendly GUIs as Possible!: Yes, we try to design the graphical user interfaces of ProjeX as good-looking as possible again to let people more eager to use the program.

# 3. Main Scenario

All computer programs, from the smallest program that calculates the sum of two integers to the huge programs built upon millions of lines of code, have a way of working. Such way of working includes in itself the order of happenings of different events and the conditions that would let such events occur. We call it the main scenario of the program. In this part of this design report the main scenario of ProjeX will be described step by step referring to the graphical user interfaces of the program. We will start by the first meeting with the program and go through all fundamental functionalities of it.

## 3.1 First meeting with ProjeX

As all web based programs, ProjeX will have a main page that will welcome visitors and already registered users. Main page of ProjeX is called the Login Page and is shown in figure 3.1. Visitors will find on the Login Page a help link for reaching the user manual of ProjeX and getting to know what ProjeX is and how it works. Help Module is the part of the program responsible for this operation.

Unregistered visitors will also be able to create themselves a new account to start to use ProjeX. The link sign up is there for letting a visitor create a new company account.

Figure 3.1 Login Page

Those users who already had an account and started to use ProjeX will have to log on to their account in order to use the program. They will be asked to provide their Company login name, username and password in the corresponding fields on the Login Page. Once they will provide necessary information and click on the login button, they will log on to their account if the login information they provided is valid.

## 3.2 Creating a company account

In order to use ProjeX, a project administrator must start by creating himself a user profile and a company account. Projects, tasks, users and the like will all be created inside a company account. By clicking on the sign up button on the Login Page one will open the Company Profile Registration Page. This page is shown in figure3.2. To create an account, a project administrator should supply necessary information about his company and then click on the Continue Registration button. This button will lead the administrator to the Create User Profile Page where he will be asked to create a user profile for himself.

Figure3.2 Company Profile Registration Page

## 3.3 Creating a user profile

Anyone willing to use ProjeX should have a user account inside an existing company account in the program. User accounts are created by “privileged” users who have the adequate permissions to do so; namely “project administrators”. As one might guess, a project administrator should start his affaires by creating a user account for himself. He will be asked for it once he supplied the necessary information to create a company account and clicked on the Continue Registration button on the Create User Profile Page. To create a new user account the administrator will be led to the Create User Profile Page which shown in     figure 3.3.

Figure 3.3 Create User Profile Page

On Create User Profile Page there are several fields to fill in. These fields, as their labels imply, will contain the personal information of the user whose profile is going to be created. While creating a new user profile, also for himself, a project administrator should obligatorily fill in the fields NAME, SURNME and E-MAIL for the newly created user. The username and password for the user will be automatically generated by the system and both the username and the password will be sent to the e-mail address of the user.

On the right-bottom corner of Create User Profile Page, as one might notice, there is a list containing several permissions that a newly created user may bear. ProjeX enables its users to bear different permissions inside a company and inside a project. Permissions are granted to a user when its profile is created. The first user to create a company account, namely the project administrator will bear all of the permissions inside the company. Then while creating a new user profile, the administrator may choose to assign a permission to the user by clicking on the line of that permission inside the permissions list. If for example the administrator wants to create a user who will be able to create other user profiles, then he would click and put a tick on the permission called “profile create/update/delete” while creating that user’s profile.

To create a new user profile the administrator has to supply only three data and nothing more: A username, an e-mail address and the permissions that the new user will bear. Other personal information may be supplied later by the user himself. Once the administrator makes sure he supplied all necessary information about the new user to be created, he should click on the Create Profile button.

## 3.4 Page of a project

Now let’s assume a company has been created, users have been added to the company, there are ongoing projects, several different tasks have been added to the ongoing projects etc… So ProjeX is being used by a company to manage its projects. When a user of ProjeX is logged in, he will mostly swap between two main parts of the program: Projects Page and My Office Page. In this section, how to use the Projects Page will be explained. My Office Page will be dealt with in section  3.8.

The main function of Projects Page is to display the tasks of a project and let the users consult or modify data about the tasks or about the project itself. Projects Page is shown in figure 3.4.

Figure 3.4.1 Projects Page

As seen on figure 3.4.1 tasks of a project are listed with some of their attributes. These attributes are Description, Status, Priority, Estimated Hours of Completion, %Done, Start Date, Due Date and Assigned Users. One may list the tasks according to an attribute of it by clicking on the name of the attribute. Clicking on the label Start Date will arrange the tasks by their starting date for example.

The brief descriptions of the tasks, which are in fact their names, are underlined. This is so because these names are hyperlinks and when one clicks on the name of a task, the page for displaying the task will be opened. The function and usage of this page will be explained in section 3.5.

There are also several buttons on the page to enable a user to perform different operations like adding a new task to the project, creating a new user profile, a new group, a new resource, displaying the Gantt chart of the project, uploading a file etc…

Notice that one may create or modify a task, a resource or a group only if he bears the adequate permissions to do so. If not he will not be able to perform such operations because the buttons needed to perform these operations will be inactive for him. This is illustrated in figure 3.4.2.

Inactive buttons

showing that the user doesn’t have

necessary

permissions to perform these operations

figure 3.4.2 Projects page: view of a user not bearing some permissions

## 3.5 Creating or modifying a task

The pages for creating a task and modifying the data of a task are quite similar. They both display the fields containing different attributes of a task. The page Create Task is displayed when a user clicks on the create task button in the Projects Page. The page Modify Task is displayed when a user clicks on the name of a task in the Projects Page.

While creating a task, the user must supply necessary information in empty fields and click on the create button. It is the same for modifying a task except that now most probably the fields are full because the task is an existing one and the user should edit the fields in which he wants to make changes. The pages Create Task and Modify Task are shown in figure 3.5.1 and figure 3.5.2 respectively.

Figure 3.5.1 Create Task Page

Figure 3.5.2 Modify Task Page

## 3.6 Creating a group of users

It is quite probable that there be smaller work groups inside a project group. This lets a project manager assign different types of jobs to different work groups. For example a task necessitating the design of a database may be assigned to a database group while a task of graphical user interface preparation may be assigned to a GUI group. Group based task assignment is one of the features we are asked to implement while building up our project management tool.

Inside ProjeX, a task may be assigned to a single person or to a group of people. A group of people is created by using the Group Creation Page. A user bearing the permission to create a group, namely the group leader might create a work group and includes other users in it. He may then assign tasks to his group by filling in the corresponding fields. Each member of a group may bear different permissions inside the group. These permissions will let a group member to add a new member to his group, to assign a task or a resource to his group etc. Group Creation Page is displayed in figure 3.6.

Figure 3.6 Group Creation Page

## 3.7 Gantt chart display

A user of ProjeX will be able to reach three different types of graphical data about the tasks assigned to him, all the tasks of a project or the overall project:

1. Gantt chart

2. Critical path

3. Statistics

Gantt charts provide easy-to-read schedule information about ongoing and already terminated tasks in a project. The display of a Gantt chart inside ProjeX is illustrated in figure 3.7.2. As one might have noticed, there is a button labeled gantt chart on the Projects Page (figure 3.7.1).When a user clicks on this button, the Gantt chart of the corresponding project will be displayed on the Gantt Chart Page.

gantt chart

button

Figure 3.7.1 Projects Page

Figure 3.7.1 Gantt Chart Page

## 3.8 My Office Page

As mentioned in section 3.4, a user of ProjeX will mostly use two main parts of the program. One of them, Projects Page, was explained in section 3.4. Now it is the turn for the second one: My Office Page. On this page, a user will be able to consult and manage whatever kind of data that is related to him: tasks assigned to him, projects which he is in, his messages, his preferences etc. The usage of the page is quite similar to the usage of Projects Page. The user may make the program lists his tasks and the operations he can perform are exactly the same as the ones for Projects Page. If he makes the program display his projects and clicks on one of the projects then he will be sent to Projects Page and the project on which he clicked will be displayed.

The English version of My Office Page is shown in figure 3.8.1. As stated in the first part of this design report, ProjeX will be available in both English and Turkish. Notice that on each graphical user interface of the program, there is a button labeled TÜRKÇE. If a user clicks on that button, the Turkish version of the current page will be displayed. Figure 3.8.2 shows the Turkish version of My Office Page. That page is going to be displayed if a user clicks on the TÜRKÇE button in ‘his office’.

Figure 3.8.1 My Office Page, English version

Figure 3.8.1 My Office Page, Turkish version

# 4. System Modules

While designing and implementing ProjeX, object oriented methods will mainly be followed. Therefore we first decided on the basic entities and their attributes that will be used in the design of the system and then elaborated the working parts of the program. A module simulates a general view of a functional part of the whole system. A module might take inputs that specify its action and it includes methods or other modules that it calls to perform necessary operations.

The modules explained in this section include all single parts of the whole ProjeX functioning system. These modules are a slightly revised version of the modules we put in the initial design report o ProjeX.

The following modules are explained in the following sections:

- Help Module

- Create Account Module

- Login Module

- Display Project Module

- Project Operation Module

- Task Operation Module

- User Operation Module

- Group Operation Module

- Resource Operation Module

- Graphical Data Display Module

- My E-Mail Account Module

- My Office Module

## 4.1 Help Module

This module does nothing but opens information pages of ProjeX. Any person visiting the main page of ProjeX will be granted the opportunity to get information about what ProjeX is and how it works. On the other hand an existing user of ProjeX would like to consult the user manual of the program. So Help Module will be there to open the necessary information pages of ProjeX whenever a visitor or a user demands for it. Help Module will take as input the state of the help button (check section 3.1 of this report) so that when a visitor or a user clicks on this button it will perform necessary operations for opening the necessary information pages. The so called help button is displayed on almost every page of ProjeX so Help Module may be called in any phase of the program.

- Methods related to Help Module may be listed as:

- CheckTheStateOfHelpButton()	: Checks whether the help button is clicked on.

- DisplayHelpPages()			: Display user manual of ProjeX

The following flowchart summarizes the operation of the Help Module:

Figure 4.1 Flowchart for Help Module

## 4.2 Create Account Module

This is the module responsible for creating a new account for starting to use ProjeX. Once an account is created then a company may create projects inside the account; tasks, resources, groups inside the projects; may create user profiles and assign users to tasks etc. The creator of the account will automatically bear the “administrator” status and have all the permissions. Once an account is created then the creator may add new users inside the account by creating new users [Check User Operation Module, 4.7].

When a new account is to be created a user profile should be created for the creator of the account. This evidently requires providing a user name and a password for the creator. Hence in order to create an account one must supply the following information:

company_name	[STRING]	: Name of the company for which the account is created.

This is in fact the name of the account.

user_name		[STRING]	: User name for the creator of the account.

user_password		[STRING]	: Password for the creator of the account.

The information above must obligatorily be provided to create an account. Other information about the creator profile may be provided later [User Operation Module, section 4.7]. Once an account is created the system will automatically open it for the usage of its creator.

- Methods related to Create Account Module may be listed as:

- GetCreatorInfo()	: Get the information provided by the user to create the account.

- CheckCreatorInfo()	: Check whether the information provided by the user to create an

account is sufficient.

- SendInsufficientInfoMessage()	: Send a message to the user stating that the

information provided is not sufficient to create an

account.

- CreateAccount()	: Create a new account with the information provided.

- OpenAccount()	: Open the account just created.

The following flowchart summarizes the operation of Create Account Module:

'

Figure 4.2 Flowchart for Create Account Module

## 4.3 Login Module

Login Module is responsible for identifying an existing user of the program an opening his account. An existing user means a user already registered to an account inside ProjeX. Once the user provides necessary inputs for logging in to his account Login Module will perform the operations to check the user’s inputs and open his account. In order to open his account a user must provide three inputs to Login Module: the name of the account (which is named as ‘company login name’, his user name and his password. So Login module will accept the following three inputs from the user in order to identify him:

- company_login_name [STRING]	: The name of the account

- user_name	  [STRING]		: Username of the user

- user_password	  [STRING]		: Password of the user

If these three inputs provided by a user are not valid for any existing account, Login Module will reject the user’s demand of logging in to an account.

If the inputs above are valid then Login Module will open the corresponding account for the user. Before opening the account, the status of the user will be determined by his information in the database. This is necessary since the session opened to a user bearing the “manager” status is different than the session opened to other normal users. The number of operations that a manager may perform is also greater hence the system should know who is logging in. The status of a user is determined once when the user logs in and is kept in memory till the user logs out of his account. This helps checking easily whether the status of a user allows him to perform a specific operation like adding/deleting tasks, creating new user profile etc…

- Methods related to Login Module may be listed as:

- GetUserInfo()		: Get the company name, user name and password of the user

- CheckUserInfo()	: Check the company name, user name and password of the

user.

- GetUserStatus()		: Get the status of the logged in user.

- OpenAccount()		: Open the corresponding account of the user.

- RejectLogin()		: Reject the login demand.

- SendRejectionMessage()	: Send the necessary rejection message.

The following flowchart summarizes the operation of the Login Module:

Figure 4.3 Flowchart for Login Module

## 4.4 Display Project Module

Display Project Module is the part of the system responsible for exposing correctly the features of a project and for calling appropriate functions or modules in order to perform necessary operations on the exposed project. Display Project Module is designed to be the program part running behind the Projects Pages [see section 3.4] so you may find it useful to have a look at that interface in order to get better insight to the functioning mechanism of this module.

Display Project Module is invoked whenever a user opens the interface for displaying a project. First job of the module is to properly list the tasks of the concerned project according to three constraints:

- Task List Property:

The user would like to list all of the tasks, only the incomplete tasks or only the complete tasks of a project. Hence Display List Module must consider what we call ‘Task List Property’ while displaying the tasks of a project.

- Task List Filter:

The user would like to list only the tasks bearing one or more special properties like all tasks having the ‘urgent’ priority, all tasks whose start date is before 07/11/2004 etc… ‘Task List Filter’ will impose to Display Project Module which tasks are to be displayed.

- Sort Criterion:

As the name implies, ‘Sort Criterion’ will provide necessary information to Display Project Module for sorting the tasks by a special property (like due date or task number) whenever the user wants so.

The above constraints for listing the tasks of a project will be determined by the inputs taken from the user.

The interaction between the user’s demands and Display Project Module will be performed with the use of buttons on the display project interface. If a button on the interface is clicked on by a user, the module will check which button is clicked and will then perform the necessary operations.

Along with displaying the tasks of a project according to some criteria, five other types of operation may be demanded by the user:

An operation on,

- the displayed project

- a task of the displayed project

- a resource

- a group

- graphical data display

To perform the possible operations on the above features Display Project Module has to invoke the necessary modules. These modules are respectively “Project Operation Module, Task Operation Module, Resource Operation Module, Group Operation Module and Graphical Data Display Module.  Their functions are explained in sections 4.5, 4.6, 4.7.

The following flowchart summarizes the operation of the Display Project Module:

Figure 4.4 Flowchart for Display Project Module

## 4.5 Project Operation Module

This module is responsible for performing the three main types of operations about a project:

- Create Project		: Create a new project inside an account.

- Display Project	: Display attributes the project.

- Delete a project	: Delete completely a project from an account.

Project Operation Module takes one input, operation_type [INTEGER], and it is this input that tells to the module which of the above three operation is to be performed.

Project Operation Module starts its function by checking the status of the user invoking it. The module will let the user perform any operation on a project if his status is appropriate for that operation.

When the operation is ‘Display Project’ the system will display the attributes of the project like due date, estimated moths etc… If the status of the user permits it, the fields displaying the attributes of the project will be editable. Hence a user might change the attributes of a project (if his status allows it) after having invoked ‘Display Project’ operation.

- Methods related to Project Operation Module are as follows:

- CheckUserStatus()	: Check the status of the user to see whether he is allowed to

perform the requested operation on a project.

- SendRejectionMessage()	: Send a message to the user stating that his status is

not appropriate to perform the requested operation    on a project.

- GetProjectInfo()		: Get the information (attributes) provided by the user

to create a project.

- CheckProjectInfo()	: Check whether the information provided by the user to

create a project is sufficient.

- SendInsufficientInfoMessage()	: Send a message to the user stating that the

information provided is not sufficient to create a  new project.

- CreateProject()	: Create a new project with the information provided by

the user.

- EditProject()		: Let the user edit the attributes of the project.

- SaveNewProjectInformation()	: Save the changes made on the project’s

attributes.

- DeleteProject()	: Delete completely a project from the account.

The following flowchart summarizes the operation of the Project Operation Module:

Figure 4.5 Flowchart for Project Operation Module

## 4.6 Task Operation Module

Similar to Project Operation Module, Task Operation Module is responsible for three kinds of operations on tasks: creating a new task, editing an existing task and deleting an existing task. Such task operations are limited only to users bearing an appropriate status. For example a user can create a task only if his status permits doing so. Hence whenever the Task Operation Module is invoked, the module fist checks whether the status of the user invoking it is appropriate. If it is so then a task operation may be performed. If not the task operation request is rejected.

A task has the following attributes.  In order to create a new task the creator should provide the ones marked with ‘*’:

task_name*		[STRING]		: The name of the task

task_description	[LONG STRING]	: Description of the task

task_status*		[INTEGER]		: Official status of the task that shows whether

the task has just started or tested or

completed etc..

percentage_of_completion [INTEGER]	: Numeric data showing how much of the task

is  completed.

task_priority*		[INTEGER]		: Priority of the task.

start_date*		[STRING]		: Starting date of the task.

due_date*		[STRING]		: Due date of the task.

estimated_hours	[STRING]		: Estimated hours of completion for the task

Apart from the attributes provided by the user, the system will automatically assign the following attributes to a newly created task:

task_number		[INTEGER] 		: Number of the task inside the project. The first

created task will have 1 as its number, the second 2 etc…

task_creator		[INTEGER]		: ID of the user who created the task

- Methods related to Task Operation Module are as follows:

- CheckUserStatus()	: Check the status of the user to see whether he is allowed to

perform the requested operation on a task.

- SendRejectionMessage()	: Send a message to the user stating that his status is not

appropriate to perform the requested operation on a task.

- GetTaskInfo()		: Get the information (attributes) provided by the user to

create a task.

- CheckTaskInfo()	: Check whether the information provided by the user to create a

task is sufficient.

- SendInsufficientInfoMessage()	: Send a message to the user stating that the

information provided is not sufficient to create a

new task.

- CreateTask()		: Create a new task with the information provided by

the user.

- EditTask ()		: Let the user edit the attributes of the task.

- SaveNewTaskInformation()	: Save the changes made on the task’s attributes.

- DeleteTask()		: Delete completely a task from the account.

The following flowchart summarizes the operation of the Task Operation Module:

Figure 4.6 Flowchart for Task Operation Module

## 4.7 User Operation, Group Operation and Resource Operation Modules

User Operation Module, Group Operation Module and Resource Operation Module all work in a similar manner so we choose to explain them in this same section.

These three modules are responsible for four kinds of action:

- Create

- Edit

- Assign

- Delete

A project manager should first create a new user profile inside a project and then assign this new user to a task. He is also free to edit the attributes of the user or delete completely the user profile from the account.

On the other hand, a group of users might be created and be assigned to a task inside a project. Again a project manager may create a group with already existing user profiles in a project (like database group, hardware group etc…). One can also create a group and then edit it, to add new users to the group for example. Finally the whole group might be completely deleted by the project manager.

As a user and a group, a resource for a project might be created, edited, assigned to a task (or to the whole project) and deleted.

The methods related to these three modules function in the same manner as the ones related to Project Operation and Task Operation Modules. The only different method is Assign(task_number):

- Assign( task_number [INTEGER] )	: Assigns a user, a group or a resource to a task. The

task to which one of these three will be assigned is  determined by the argument task_number. If task_number is zero, then the concerned user, group or resource is assigned to the whole project not to a specific task.

We provide in Figure 4.7 the flowchart for Resource Operation Module. The flowcharts for User Operation and Group Operation Modules are similar.

Figure 4.7 Flowchart for Resource Operation Module

## 4.8 Graphical Data Display Module

Visualization of numeric data by the means of graphical methods is an indispensable way for members of any kind of project in order to get easy and fast understanding of different aspects of a project. As stated and explained in the Requirement Analysis Report of ProjeX, a user of the ProjeX system will be able to view three different graphical data about the ongoing projects:

- Gantt Charts

- Statistics

- Critical Path

Graphical Data Display Module is the part of the program responsible for generating and displaying these graphical data whenever a user requests for one of them. The module takes one input : data_type [INTEGER] that specifies which of the three possible graphical data is to be displayed.

- Methods related to Graphical Data Display Module may be listed as:

-    CheckValueOfDataType()	: Check the value of the input data_type to determine which

graphical data is to be displayed.

- DisplayProjectGanttChart() 	: Generate and display Gantt chart for the project.

- DisplayProjectStatistics() 	: Generate and display statistics for the project.

- DisplayProjectCriticalPath()	: Generate and display critical Path for the project.

The following flowchart summarizes the operation of Graphical Data Display Module:

Figure 4.8 Flowchart for Graphical Data Display Module

## 4.9 My E-Mail Account Module

As explained in the Requirement Analysis Report of ProjeX, every user of ProjeX will have a mail account inside the program. Having a mail account inside the program provides fast and strong communication between members of a project team. Members may be notified quickly and without any effort whenever a crucial change occurs in the ongoing project.

My E-Mail Account Module is the part of ProjeX for assuring the function of the operations about the e-mail account of a user. This module is invoked whenever a user requests for visiting his mail account.

- Methods related to My E-Mail Account Module may be listed as follows:

  - DisplaySelectedMessage()

  - ComposeMessage()

  - ReplyToMessage()

  - ForwardMessage()

  - DeleteMessage()

The following flowchart summarizes the operation of My E-Mail Account Module:

Figure 4.9 Flowchart for My E-Mail Account Module

## 4.10 My Office Module

This module is the part of the program running behind My Office Page [section 3.8]. My Office Module is responsible the part of the system responsible for exposing correctly the features of My Office Page and for calling appropriate functions or modules in order to perform necessary operations invoked by the user in ‘his ofice2.

My Office Module is quite similar to Display Project Module in its functioning. It is invoked whenever a user clicks on My Office button on a page of ProjeX. All the possible operations that a user might perform by means of Display Project Module are also possible with My Office Module and they are performed in the same way. As a difference My Office Module may open a user’s e-mail account when the user clicks on my messages button on the My Office Page and this is by calling My E-Mail Account Module.

# 5. Architectural Diagrams

## 5.1 Work Packages & Package/Component Based Diagrams (using     COSEML)

The system can be decomposed to the following packages which can be implemented independently. These packages resemble and comply with the modules whose detailed definitions have been made in the “Modules” section of the report. The general system is composed of the packages seen in the below diagram:

- Packages for project/task/human scheduling (General Project Management)

- Packages for GUI

- Packages for database

- Packages for file management

Figure 5.1 COSEML Diagram Showing the General Packages of the System

### 5.1.1 Package for project/task/human scheduling (General Project     Management)

This package is the main package that requires user-interaction. The inputs (either from user or other modules) are processed here. It consists of the following sub-packages:

  - Company worker management

        - Group Leader

        - Administrator

        - Project Manager

        - Project Developer(ordinary user)

  - Project management

        - Discussion forum

  - Task management

  - Group management

  - Account management

        - Sign-up

        - login

  - Schedule management

        - Gantt-chart generation

        - Critical-path management

        - Meeting

        - Dependency

  - Statistics & performance evaluation

        - Listing

        - Status overview

        - Filtering

  - Resource Management

        - Hardware Resources

        - Software Resources

        - Human Resources

        - Other Resources

These package, sub-package, component, database table relationships can be drawn as follows:

Figure 5.2 The COSEML Diagram Showing the Packages and the Components of Main Project Management Package (Module)

### 5.1.2 Packages for GUI

Instead of having hardware components, the tool is just software because it is a web based program. Thus graphical user interfaces are very important to orient the users. The users will see the links active if they have the permission to use that link. The GUI is divided into the modules below:

- Project member GUI

- Project manager GUI

- Project administrator GUI

- Non-project member GUI

### 5.1.3 Packages for Database

The tool needs a database to keep the information belonging to different instances. The basic entities can be grouped as below:

- User database

- Task database

- Group database

- Project database

- Resource database

### 5.1.4 Packages for file management

File management is an essential feature for our tool. Users of this tool would want to add a file to system for other users’ info.

- File upload

- File Import/Export

# 6. Algorithm for Critical Path Calculation

A project is composed of smaller tasks whose deadlines and durations are, at least approximately, known. Also these tasks might be dependent on each other, i.e. one task must be finished before another so that the later one can use the predecessor’s outputs.

To compute minimum completion time (the earliest date that all the tasks in the project can be finished) can be computed using the shortest path algorithm for Directed Acyclic Graphs (DAGs) :

vertices[no_of_vertices];

completion_time[ vertices [1] ] = length[ task[ 1 ] ];

for i : 2 to n

completion_time[vertices[i]] = 0;

topological_sort(vertices);

//u,v :vertices

for u : 1 to m

for v : 1 to k

if ( (u,v) is an edge leaving u)

completiontime [vertices] =

max(current_completion_time[v]+ completion_time[u] + task_time[v] );

Critical path is the longest time from the starting vertex to final vertex. If a project should be completed earlier than the calculated critical path, the times for the tasks in the project should be reduced. Time estimates to calculate the task durations can be computed as below:

( Minimum time + likely time * 4 + maximum time ) / 6

A Critical Path for Project management can be implemented as follows:

topological_sort(vertices [] );

for each vertex v ( V[G]

//here G is the graph holding the vertices which are tasks

do current_completion_time[v] = (

predecessor[v] = NIL ;

// if there is a dependency between tasks use predecessor

current_completion_time[startvertex] = 0;

for each vertex u

//in topological order

do for each vertex v (adjacent[u]

{

if current_completion_time=

current_completion_time[u]+ task_completion_time ( u ,v )

then 	current_completion_time[v]=current_completion_time[u]            +task_completion_time( u, v );

predecessor[v] = u;

}

# 7. UML Diagrams

## Use Case Diagrams (Revised)

The Manager / Administrator Use Case Diagram below, shows the main processes that an administrator of a system and a project manager can do when they are in the system. The administrator must have created the company account and the user accounts for the project manager to create and assign projects and tasks to users. Same rule applies for resource management, too. The manager is also responsible for assigning permissions to users in accordance with their capabilities in a project or a task. The manager is the member of the project who has all the permissions in the system.

Figure 7.1 The Manager/Administrator Use Case Diagram

The Project Member Use Case Diagram below shows the capabilities of an ordinary project member in the system. Of course, more capabilities can be added to the user by changing his/her permissions.

Figure 7.2 The Ordinary Project Member Use Case Diagram

The Project Manager / Group Leader Use Case Diagram below shows the group leader’s capabilities in relation to the project manager. A group leader has most of the permissions that the project manager has. But he/she is responsible for the group he/she’s leading and his permissions are valid in that group.

Figure 7.3 The Project Manager / Group Leader Use Case Diagram

## 7.2  Class Diagram (Revised)

The Class Diagram below shows the relationships between classes in ProjeX. After the feedbacks, an administrator class has been added.

Figure 7.4 Class Diagram for ProjeX

## 7.3  State Diagrams

If valid information is entered, an account can be created.

State diagram shows the state transitions in the system. They comply with the state transition diagrams described before.

Viewing the user accounts can lead to editing preferences and storing new data if any new data entered.

If a user opens a project while he/she is in the system, then he can either edit it or store a new project and/or can add resources to that project.

If the user selects a project, he/she can add a new member to it or display task statuses in that project. Also, one can display members of that project and can edit member information.

If the user selects to display the current tasks, he/she can just view the statuses according to some selection criteria or he can add a new task and store it. After this the Gantt Chart for the current project can be viewed.

Figure 7.5 State Diagram For the System

## 7.4  Activity Diagrams (Revised)

Figure 7.6

The administrator creates the accounts then any member can log-in their company accounts. The validities of the log-in information are checked. If not valid the user is directed back to the log-in page.

Figure 7.7

After logging-in the system, the project manager can choose one of the options shown above to manage the company account.

Figure 7.8

The project manager or the group leader can choose to folllow the menus for options shown above. Then their options are evaluated and the result is displayed.

Figure 7.9

Adding a task can be done by the project members who have task-adding permissions.

After a task is added, it’s dependency with its predecessors is calculated and the gannt chart is updated according to the new task.

All project members can list the tasks and their statuses; they can also select criteria for viewing the tasks. For example, one user can choose to see only the tasks that are completed up to that moment.

Figure 7.10

The data for creating the Gantt Chart for the project is automatically updated in the database when a new task is added to the project. The gantt chart is displayed when there is a request from the user or after the user adds a new task.

Figure 7.11

When a task’s completion information is added to the database, the system checks if it is on time or late. If it is late, the finisihing times of dependents of that task is modified.

A task is in the state of “completed” only when it is approved “completed” by the project manager; and it is stored in the database as completed.

7.5  The Interaction Diagrams (Collaboration Diagram Revised )

After adding the administrator entity to the system and assigning the jobs of creating company and user accounts to it the collaboration diagrams have slightly changed as seen below:

Figure 7.12  The Main Procedures in the System During a Project Creation.

This diagram shows the main procedure for adding a task to a project.

Figure 7.13  The Sequences of the Group Leader’s Creating a Group and Assigning Tasks and Members to it

Figure 7.14  “Completion” Approval of a Task by the Project Manager; the Task is Submitted by a Project Member

# 8. Control Flow Diagram

During the execution of the program password and permissions are checked. Password is checked at the begining. However permissions are checked for every request. But they change according to project and group. So projeX has three permission types which are general access rights, project based access rights, and group based access rights. These are controlled during the execution of the program and CFD diagram reveals this procedure.

# 9. Data Flow Diagram (DFD)

## 9.1 DFD Level 0

DFD level 0 is revised and one more user type is added. Admin actually makes all of the configurations of the system. so data about projects, tasks, groups, profiles, and resources is provided to projeX by admin. Ordinary users can only acccess the output windows like gantt chart, statistics and performance, lists, and e-mails. This procedures are described in the figure in Appendix.

9.2 DFD Level 1

The contribution of admin user type is better visualized here. In the earlier version there were not admin user type and everybody was considered as user. And their access capabilities were determined according to their permissions. Here it is revised.

## 9.3 DFD Level 2 of Account Management

Account Management can be mapped to “my office” interface. Users manage their individual tasks, projects, etc here. To achieve this information should be gathered from other modules. For example if a task is assigned to a user from task management this should be sent to this mail. Also this will result in an e-mail notification to the user. In other words this modules gets information from others.

### 9.3.1 DFD Level 2 of Human & Resources Management

This data flow explains the basic relations between time and human, also time and resources. This module aims to ease project managers’ life. While they are assigning tasks to users they can check the availablity of project developer. Resources are also managed so. If the person is not suitable for that time duration project manager (actually admin) is notified with an alert. Schedule information of users are gathered from schedule management module which will be explained next.

Schedule data is manipulated here. It is sent to human & resources management from here. Also it is sent to project management module. Also in this modules some outputs are generated like gantt chart, performance graphics, etc.

### 9.3.2 DFD Level 2 of  Information Management

Information management is very important to keep the track of the projects. It is so important that projeX opens the latest ongoing project’s incompleted tasks page by default after logging in. Here the data is kept and after organizing them in a meaningful manner presented to users. Projex generally lists this data.

### 9.3.3 DFD Level 2 of  Project Management

Admin’s operations is done here. He/She enters the data and here it is sent to exact parts of the tool. Here it can be thougt as projects and groups  are the subset of companies, tasks and resources are the subset of projects and groups. All of them defines similar data operations like create, modify, delete.

# 10. Database Construction with SQL & MSAccess

In this part, the database of ProjeX will be constructed step by step with SQL. These tables were also constructed with Microsoft Access. The Access view of each table will also be given.

1. The following is the COMPANY table. Everything about the companies is stored in this table. The attribute names are self-explanatory, but we had better mention that CompanyLoginName is used while logging in and this may be a short version of the CompanyName.

CREATE TABLE COMPANY (

CompanyID INTEGER,

CompanyLoginName CHAR(15),

CompanyName CHAR(30),

CompanyAddress CHAR(50),

CompanyTelephone CHAR(15),

CompanyFax CHAR(15),

CompanyContactEmail CHAR(25)

PRIMARY KEY (CompanyID)  );

Access view of COMPANY:

2. PROJECTS table stores the name of the project, when it was created, the date the company started to work on the project, the due date,… stored here. The CompanyID field helps us distinguish between projects of different companies. Every project has a different forum to provide easy communication among people working on that project. The ForumID field in this table associates the project with the corresponding forum.

CREATE TABLE PROJECTS(

ProjectID INTEGER,

CompanyID INTEGER,

ProjectName CHAR(30),

ProjectCreationDate DATE,

ProjectBeginDate DATE,

ProjectEndDate DATE,

ProjectEstimate CHAR(50),

ProjectDescription CHAR(30),

ProjectPriority INTEGER,

ProjectTesterName CHAR(100),

ForumID INTEGER,

PRIMARY KEY (ProjectID),

FOREIGN KEY (CompanyID) REFERENCES COMPANY

ON DELETE CASCADE,

FOREIGN KEY (ForumID) REFERENCES FORUM );

Access view of PROJECTS:

3. TASKS table stores all the tasks.The ProjectID field associates each task with the project they belong to.

CREATE TABLE TASKS(

TaskID INTEGER,

ProjectID INTEGER,

TaskName CHAR(30),

TaskStartDate DATE,

TaskEndDate DATE,

TaskPriority INTEGER,

TaskStatus REAL,

WorkDone REAL,

TaskEstimation CHAR(50),

TaskTesterName CHAR(100),

PRIMARY KEY (TaskID),

FOREIGN KEY (ProjectID) REFERENCES PROJECTS

ON DELETE CASCADE );

Access view of TASKS:

4.  This table associates each task with its predecessor.

CREATE TABLE PREDECESSORS(

TaskID INTEGER,

PredecessorTaskID INTEGER,

PRIMARY KEY (TaskID, PredecessorTaskID),

FOREIGN KEY (TaskID) REFERENCES TASKS,

FOREIGN KEY (PredecessorTaskID) REFERENCES TASKS(TaskID));

Access view of PREDECESSORS:

5. This table stores resources with the ID of the company that they belong to.

CREATE TABLE RESOURCES(

ResourceID INTEGER,

CompanyID INTEGER,

ResourceName CHAR(30),

ResourceDescription CHAR(200),

ResourceCost INTEGER,

PRIMARY KEY (ResourceID),

FOREIGN KEY (CompanyID) REFERENCES COMPANY

ON DELETE CASCADE);

Access view of RESOURCES:

6. If a resource is associated with a project, that information is stored in this table.

CREATE TABLE RESOURCES_PROJECTS(

ResourceID INTEGER,

ProjectID INTEGER,

WasAllocatedOn DATE,

WillBeAllocatedTill DATE,

PRIMARY KEY (ResourceID,ProjectID),

FOREIGN KEY (ProjectID) REFERENCES PROJECTS

ON DELETE CASCADE);

Access view of RESOURCES_PROJECTS:

7. If a resource is associated with a project, that information is stored in this table.

CREATE TABLE RESOURCES_TASKS(

ResourceID INTEGER,

TaskID INTEGER,

WasAllocatedOn DATE,

WillBeAllocatedTill DATE,

PRIMARY KEY (ResourceID,TaskID),

FOREIGN KEY (ProjectID) REFERENCES PROJECTS

ON DELETE CASCADE);

Access view of RESOURCES_TASKS:

8. A resource, like a laptop may be allocated for a user. This kind of information is stored in this table.

CREATE TABLE RESOURCES_USERS(

ResourceID INTEGER,

UserID INTEGER,

WasAllocatedOn DATE,

WillBeAllocatedTill DATE,

PRIMARY KEY (ResourceID,UserID),

FOREIGN KEY (UserID) REFERENCES USERS

ON DELETE CASCADE);

Access view of RESOURCES_USERS:

9. A resource may be allocated for a group. This kind of information is stored in this table.

CREATE TABLE RESOURCES_GROUPS

(ResourceID INTEGER,

GroupID INTEGER,

WasAllocatedOn DATE,

WillBeAllocatedTill DATE,

PRIMARY KEY (ResourceID,GroupID),

FOREIGN KEY (GroupID) REFERENCES GROUPS

ON DELETE CASCADE);

INFORMATION ABOUT PEOPLE INVOLVED IN THE PROJECTS

10. This table contains information about the users, most importantly the company they work for.

CREATE TABLE USERS(

UserID INTEGER,

CompanyID INTEGER,

FirstName CHAR(15),

LastName CHAR(15),

Department CHAR(20),

Title CHAR(20),

Email CHAR(25),

PhoneNumber CHAR(15),

Address CHAR(50),

InterestArea CHAR(50),

TechnicalSkills CHAR(50),

PRIMARY KEY (UserID),

FOREIGN KEY (CompanyID) REFERENCES COMPANY );

Access view of USERS:

11. Every project has one or more administrators. That information is stored in the following table.

CREATE TABLE ADMIN(

AdminID INTEGER,

AdminName CHAR(30),

ProjectID INTEGER,

PRIMARY KEY (AdminID),

FOREIGN KEY (ProjectID) REFERENCES PROJECTS );

Access view of ADMIN:

12. Every project has one or more project managers.

CREATE TABLE PROJECT_MANAGER(

ManagerID INTEGER,

ManagerName CHAR(30),

ProjectID INTEGER,

PRIMARY KEY (ManagerID),

FOREIGN KEY (ProjectID) REFERENCES PROJECTS );

Access view of PROJECT_MANAGER:

13.  This table stores the information which user is assigned to which project.

CREATE TABLE USERS_PROJECTS(

UserID INTEGER,

ProjectID INTEGER,

Right CHAR(10),

PRIMARY KEY (UserID, ProjectID),

FOREIGN KEY (UserID) REFERENCES USERS,

FOREIGN KEY (ProjectID) REFERENCES PROJECTS);

Access view of USERS_PROJECTS:

14. This table stores the information which group is assigned to which project.

CREATE TABLE GROUPS_PROJECTS(

GroupID INTEGER,

ProjectID INTEGER,

PRIMARY KEY (GroupID, ProjectID),

FOREIGN KEY (GroupID) REFERENCES GROUPS,

FOREIGN KEY (ProjectID) REFERENCES PROJECTS);

Access view of GROUPS_PROJECTS:

15. This table stores the information which user is assigned to which task.

CREATE TABLE USERS_TASKS(

UserID INTEGER,

TaskID INTEGER,

Right CHAR(10),

PRIMARY KEY (UserID, TaskID),

FOREIGN KEY (UserID) REFERENCES USERS,

FOREIGN KEY (TaskID) REFERENCES TASKS);

Access view of USERS_TASKS:

16. This table stores the information which group is assigned to which task.

CREATE TABLE GROUPS_TASKS(

GroupID INTEGER,

TaskID INTEGER,

PRIMARY KEY (UserID, TaskID),

FOREIGN KEY (UserID) REFERENCES USERS,

FOREIGN KEY (TaskID) REFERENCES TASKS);

Access view of GROUPS_TASKS:

17. The following table is going to be used in the authentication process. The data entered by users during the log-in-phase will be checked for validity using the USERLOGINDATA table and the decision to authenticate them or not will be made.

CREATE TABLE USERLOGINDATA(

UserLoginName CHAR(15),

CompanyLoginName CHAR(15),

Password CHAR(10),

UserID INTEGER,

PRIMARY KEY (UserLoginName),

FOREIGN KEY (CompanyLoginName) REFERENCES COMPANY

FOREIGN KEY (UserID) REFERENCES USERS);

Access view of USERLOGINDATA:

18. The following two tables exist to explain the groups. The GROUP table associates the group with the COMPANY table to mention the company of the group. Group name, the name of the manager of the group are also stored in this table.

CREATE TABLE GROUP(

GroupID INTEGER,

CompanyID INTEGER,

GroupName CHAR(15),

GroupManager  CHAR(30)

PRIMARY KEY (GroupID)

FOREIGN KEY (CompanyID) REFERENCES  COMPANY);

Access view of GROUP:

19. The group members are stored in the following table by associating GroupIDs with UserIDs of the group members.

CREATE TABLE GROUP_MEMBERS(

GroupID INTEGER,

UserID INTEGER,

PRIMARY KEY (GroupID),

FOREIGN KEY (UserID) REFERENCES USERS);

Access view of GROUP_MEMBERS:

FORUMS

The following three tables store all the information about the forums.

20. As mentioned before, every project has a distinct forum. Projects are associated with their forums with the help of the ForumID field in the PROJECTS table.

CREATE TABLE FORUM(

ForumID INTEGER,

ForumName CHAR(30),

ForumDescription CHAR(100),

PRIMARY KEY (ForumID) );

Access view of FORUM:

21. Thread is a group of forum messages about a specific topic. Threads are associated with the forums with the help of the ForumID field in the THREAD table.

CREATE TABLE THREAD(

ThreadID INTEGER,

ForumID INTEGER,

ThreadTopic CHAR(30) );

Access view of THREAD:

22. Every forum message is associated with a thread with the ThreadID field.

CREATE TABLE FORUM_MESSAGES(

MessageID INTEGER,

ThreadID INTEGER,

UserID INTEGER,

MessageDate DATE,

MessageContent CHAR(1000) );

Access view of FORUM_MESSAGES:

E-MAILS

23. This table stores the e-mail messages.

CREATE TABLE E_MAIL(

eMailID INTEGER,

eMailSubject CHAR(30),

SentBy	 CHAR(20),

DestinationAddress CHAR(20),

SendingDate DATE,

MailText CHAR(10000);

PRIMARY KEY (eMailID));

Access view of E_MAIL:

24. Associates mailboxes with their owners.

CREATE TABLE MAILBOX(

MailBoxID INTEGER,

UserID INTEGER,

PRIMARY KEY (MailBoxID),

FOREIGN KEY (UserID) REFERENCES USERS);

Access view of MAILBOX:

25. Associates email messages with the mailboxes which were asscocited with the Users in the previous table.

CREATE TABLE MAILS_IN_BOXES

MailBoxID INTEGER,

eMailID INTEGER,

PRIMARY KEY (MailBoxID, eMailID),

FOREIGN KEY (MailBoxID) REFERENCES MAILBOX,

FOREIGN KEY (eMailID) REFERENCES E_MAIL );

Access view of MAILS_IN_BOXES:

# 11. Entities and Their Attributes

1) COMPANY: CompanyID, CompanyLoginName, CompanyName, CompanyAddress, CompanyTelephone, CompanyFax, CompanyContactEmail

2) PROJECTS : ProjectID, ProjectName, ProjectCreationDate, ProjectBeginDate, ProjectEndDate, ProjectEstimate, ProjectDescription, ProjectPriority, ProjectTesterName, CompanyID, ForumID

3)TASKS: TaskID, ProjectID, TaskName, TaskStartDate, TaskEndDate, TaskPriority, TaskStatus, WorkDone, TaskEstimation and TaskTesterName

4)RESOURCES: ResourceID, CompanyID, ResourceName, ResourceDescription, ResourceCost, CompanyID

5)USERS: UserID, CompanyID, FirstName, LastName, Department, Title, Email, PhoneNumber, Address, InterestArea, TechnicalSkills, CompanyID

6) USERLOGINDATA:  UserLoginName, CompanyLoginName, Password

7) ADMIN: AdminID, AdminName, CompanyID

8) PROJECT_MANAGER: ManagerID, ManagerName, CompanyID

9) GROUP: GroupID, CompanyID, GroupName, GroupManager

10) FORUM:	ForumID, ForumName, ForumDescription

11) THREAD: ThreadID, ForumID, ThreadTopic

12) FORUM_MESSAGES: MessageID, ThreadID, UserID, MessageDate, MessageContent

13) E_MAIL:	eMailID, eMailSubject, SentBy, DestinationAddress, SendingDate, MailText

14) MAILBOX: MailBoxID, UserID

# 12. Entity Relationships

Note: While explaining relationships we used dashed lines to show the relationships set via the FOREIGN KEYs among entities.

1) The following figure shows the relations among COMPANY, ADMIN, PROJECT_MANAGER, PROJECTS and TASKS entities which are set via the FOREIGN KEYS.

The tuples in PROJECTS table have a CompanyID field, the projects and companies are associated via that field. Similarly, the ProjectID fields in ADMIN and PROJECT_MANAGER tables show who is admin or project manager in which project. Admin and project manager are automatically associated with companies since every project is associated with a company. Tasks are associated with projects with the ProjectID field appearing in TASKS table.

PREDECESSORS relationship associates each task with its predecessor.

Figure 12.1

2) The second figure has got much to say. First of all it shows the relation between a group and its members. The relation between USER_LOGIN_DATA and USERS table is set via the foreign key UserID in the USER_LOGIN_DATA. So that after the user enters the login information,  the tool can identify him correctly. The remaining part of the figure shows the relations among projects, tasks, users and groups and the rights of users.

Figure 12.2

3) Every project has a separate forum and a project is associated with its forum by the ForumID field in the PROJECTS table. There are threads in the forums: groups of messages about some subject. Threads are related with FORUM by the use of  ForumID in THREAD table. Messages are related with threads by the use of ThreadID field in the FORUM_MESSAGES table.

Figure 12.3

4) Every user has a mailbox which are associated with each other with the UserID field in MAILBOX table. E-mails are associated with mailboxes with the MAILS_IN_BOXES relationship.

Figure 12.4

5) The last figure explains the relations of the RESOURCES entity with the others. ProjeX allows users to associate a resource with a project, a task, a user or a group. These relations are shown in the figure.

Figure 12.5

# 13. Graphical User Interfaces

## 13.1 Input Interfaces

Company Sign-up Step 1 Interface

To create an account the person creating the company (administrator) should provide at least name, company login name, and e-mail information. Figure 1 visualizes this procedure. But registration is not completed yet. Administrator should also be registered. So he/ she is oriented to next step of registration.

Figure 13.1  Company Sign-up Step 1 Interface

Company Sign-up Step 2 Interface

Company registration continues in Figure 2. Here administrator creates his/her own account. He/She has default permissions. So these rights are not asked here again.

Figure 13.2 Company Sign-up Step 2 Interface

Login Page

In the interface given on figure x users (not having an account) can create an account for a company or if they have already an account then they just login to projeX. Users need to enter company login name, username, and password to login to the system.

Figure 3 illustrates this process. These parameters are checked by the system. Then user is directed to the main projects page.

Figure13.3  Login Page

Profile Creation Interface

Figure 4 demonstrates one of the basic interfaces of projeX. This GUI is designed for users with administrative capabilities. They have the right to create new profiles within the company. In fact, they do not enter the whole information about the person. They fill the areas of name, surname, e-mail address, and permissions. A username is created consisting of name and surname. For example if name is Jack and surname is Brown then the username is JackBrown. Then an automatic password is generated for the first usage. Registration information is sent to the user automatically. User has the right to change his/her password, but not the username and permissions.

Figure 13.4 Profile Creation Interface

Profile Modification Interface (for project developers)

Users can edit and update his/her profile information. However they can not change all of the information. Name, surname, username, and permissions cannot be changed. Permissions can only be updated by Project managers, group leaders or administrators. This can be seen below in Figure 5. Also ineterest area field is a combo box menu. Interest areas can be chosen and add. This field is also important for Project managers while assigning Project developers to tasks. Project developers can be matched with their interest area during assignation.

Figure 13.5 Profile Modification Interface (for Project Developers)

Task Creation Interface

Figure 13.6  demonstrates the task creation operation. This interface can only be accessed by admins, project managers, and group leaders.

One of the facilities of this page is that while creating a task user has the chance to view the general status of projects and tasks. Statuses are displayed graphically.

Figure13.6 Task Creation Interface

Group Creation Interface

Figure 13.7 illustrates group creation process. To create a group user (having the right to create group) should define general information, members, resources,and tasks of the group. Group can be thought as a company inside of another company. So group has its members. And these members have permissions on group base. That is to say, permissions determining the accesses to the groups’ tasks, resources, accounts, etc. These permissions are given while adding members to the group, synchronizely. When a member is added his/her rights are given, either put on a tick or cross.

Figure13.7 Group Creation Interface

Resource Creation Interface (Admin)

Resources are created by the interface below. Admin has the ability to create, modify, and delete resources.

Resources attiributes –availability and in which project it is used-  are displayed here.

From the tab, assignations, admin can assign time duration to resources.

Figure13.8 Resource Creation Interface (Admin)

## 13.2 Output Interfaces

Projects Interface (for Project Developers)

When a project developer logs in default window is Projects Interface as it can be shown below (Figure13.9). Here, by default, incomplete tasks of the on-going project is displayed. However user has the chance to change the order of tasks listed. He/she can order them according to status, priority, assigned person criteria.

Since Figure13.9 (below) illustrates projects interface for project developers some buttons are inactive. Project develeopers can not create or delete task, project, resource, and group.

Figure13.9 Projects Interface (Project Developers)

Project Interface (for Admin)

Difference of the figure below (Figure 13.10) from figure x is that create and delete task, project, group, resource is now active.

To view the details of each task it is enough to click on the name of the task then admin can change its details.

Figure 13.10 Projects Interface (for Admin)

Gantt Chart

Once the project(s) and task(s) are provided to ProjeX, it outputs the gantt chart (Figure 13.11) to the user.  Gantt chart is one of the common windows. It is displayed to all users of the company. Also it is a useful illustration to get info about the timing of project.

Figure 13.11 Gantt Chart

Project Statistics Interface

This interface shown below (Figure 13.12) is also a common window. Through this page users of any category can get an idea about the project's status.

There are three tables here. First table gives the general information about project. Then the second table displays the statistics of project members. And finally last table gives the statistics of tasks.

Figure13.12 Project Statistics Interface

Project Performance Interface

In this interface performance of each project member is revealed graphically. For each member of the project there are time vs task number and project number graphics. Everyone can see all other members' performance. This can be a encouragement for project developers to finish their work on time.

My Office Interface

ProjeX give its users to view their individual tasks, projects, etc. These capability of projeX is demonstrated below (Figure 13.13). Here, closing dates are red circled to warn the user about coming due dates. So visually user can order his/her tasks in due order.

Figure13.13  My Office Interface

My Office Interface (Turkish)

One of the difference of projeX from other Project management tools is that it gives the chance to change the tool's language. Although default language is English it can be turned into Turkish if the user prefers. Figure 13.14 is one of the example Turkish pages.

Figure 13.14  My Office Interface (Turkish)

Help Interface

Users and non-users of projeX have the facility to view help pages as in figure x. Help pages give information abolut the usage of projeX, its facilities, and version differences. This page can be reached from both the introduction page (sign-up window

(Figure 13.15) and also from any page after logged in.

Figure 13.15 Help Interface

# 14. Platform Alternatives

This part covers our development platform alternatives with their pros and cons.

JAVA

- Java is a multivendor and multiplatform environment.

- Gets ahead of PHP with its advanced debugging facilities.

- Java is good for large applications.

- Fascinating object oriented features, code packaging, multithreading and security.

- Interpreted Java is very much slower than C in the original Java interpreters. This has improved quite a bit over time, but it still remains an important number.

- For non-Web development  projects the solution to this speed problem is “just in time” (JIT) compilers.

- Java provides exceptions for error handling.

PHP

- Platform independent.

- MySql supports PHP. The tool called PhpMyAdmin eases the work related to database.

- PHP is very suitable for designing a web interface for a database and small web based applications since it is an excellent tool to quickly  produce simple dynamic pages which are able to parse requests, query a database and insert results into a template.

- The great strengths of PHP are that it has loads of powerful libraries and it is very easy to do simple stuff with PHP.

- For PHP you have a whole list of supported databases. There are native drivers for MYSQL, Oracle and Postgres.

- Implementing error handling in PHP is dependent on programmers which leads to less consistency.

- Another weakness of PHP is that the function names are case sensitive which makes the job of programmers difficult.

C++

- This one is platform dependent.

- MySql can be used.

- Java beats C++ at this point: C++ is not designed for solving any special kind of problem. It has been adapted in a number of ways to solve particular problems. Tools like Microsoft Visual C++ and Borland C++ Builder  solve the problem of developing end-user applications with interfaces.

- Microsoft Visual C++ and Borland provides productivity gains if we choose to use the rich libraries.

- C++ provides exception handling via try, catch and throw.

.NET

- This is the drawback of .NET: it is platform dependent.

- .NET can use MySql.

- We can enjoy the performance benefits of .NET’s compiled codes.

- .NET supports multiple languages. Great flexibility to choose the language. ASP.NET works with scripted languages like VBScript, Jscript, Perlscript, and Python as well as compiled languages such as VB, C#, C, Cobol, Smalltalk and Lisp. With the Common Language Runtime feature, all the code is compiled into Microsoft Intermediate Language code, which the CLR then executes.

- The framework provides object-oriented programming.

- Apart from the programming language and the methodology, database access is also an important concern in .NET. Database access is accomplished through ODBC if you program with ASP.NET and this provides a consistent set of calling functions to access the database.

- The strength of ASP.NET is its clean design and implementation with object oriented features supported and also the development environment (developers can use WebMatrix, Visual Studio .NET, Borland tools, etc.)

Having multiple language support, .NET was the platform that attracted us most in the first place. Later, when we started to know more about .NET; because of the easiness of web programming with ASP.NET and database programming with ADO.NET , we decided to develop ProjeX with Microsoft Visual Studio .NET.

# 15. Estimations (Lines Of Code (LOC)  Based)

The languages that are to be used are SQL and C++/C# .The mainly used language is C++/C# (nearly 65%) and SQL is used for queries. So the conversions are as follows:

C++/C# = 64 LOC/FP

SQL = 12 LOC/FP

So the weighted percentage for LOC/FP: 65 % * 64 + 35 % * 12 = 45.8 LOC/FP

Then,

LOC = 45.8 * 647 =29.6 KLOC

## 15.1 Effort Estimations

a) Bailey –Basili Model:

E = 5.5 + 0.73 * (KLOC) ^(1.16)

= 5.5 + 0.73 * (29.6) ^(1.16)

=   42.6 person-months

b) Waltson – Felix Model:

E = 5.2 * (KLOC) ^(0.91)

= 113 person-months

c) Boehm –Simple Model:

E = 3.2 * (KLOC) ^(1.05)

= 112 person- months

## 15.2 Time Estimations

According to Boehm-Simple Model:

Time = 112/ 4 = 28 months (Since 4 people are working on the project)

# 16. Design Considerations and Constraints

As seen above, the calculated estimations are very high. Since we have a limited time of 3 months for configuration management, implementation, testing/debugging and demo completion, the contents of the packages will be kept in a reasonable level. We are experienced in C++ applications, but .NET environment is a new area for us to study; so we’re going to have to spend time on understanding .NET and its usages in our kind of web applications.

While designing our project, we gave importance for it to be easy-to-use and simple. We have tried to avoid implementations that will distract the user from using our software. Because after our user surveys, we have seen that the project members in the companies do not use task scheduling programs, altough these programs are available in their computers.

In the user account creation part, the administrator has the permissions to create the project members’ accounts, providing company information and usernames. But the password creation is being managed by a random password generator; because we don’t want the administrator to take part in assigning passwords to the project members.

The administrator entity is included in the program, because the user account creation shouldn’t be a workload for the project manager.

It was decided to give several user permissions to project members because the user might play a role in any part of the project and may need to have different permissions for different tasks. For example, a user might be the tester of a project and have the rights concerning the testing phase; and he/she might be a group leader in another project and have the right to create workgroups and assign tasks.

The user will have a workspace where he/she can see his personal details and assigned tasks. The workspace, called “My Office” in the GUI’s, will be viewed by the user according to his/her permissions. For example, the links to task creation will not be available to a normal project member.

# 17. Schedule for the Next Semester]

## 17.1 Tentative Milestones of the Project for the Next Semester

| Week of Start | Development Stage |
| --- | --- |
| February, 21 (1 Weeks) | Design Revisions |
| February, 21 (2 weeks) | Components Decision Making |
| February, 28 (1 week) | Web Page Creation for ProjeX |
| February, 28 (2 Weeks) | Development Snapshot Preparing |
| February, 28 (1 Week) | Living Schedule Creation |
| February, 28 (3 Weeks) | Configuration Management and Development Plan |
| March, 7 (1 Week) | Planning of testing Specifications for performance and Features |
| March, 7 (4 Weeks) | Database Packages Implementations |
| March, 14 (4 Weeks) | Graphical User Interface Implementations |

| Week of Start | Development Stage |
| --- | --- |
| March, 14 (5 Weeks) | Project Management Package Implementations |
| April, 4 (5 Weeks) | Task Management Package Implementations |
| April, 4 (5 Weeks) | User Management Package Implementations |
| April, 4 (1 Week) | Account Creation Package Implementations |
| April, 4 (4 Weeks) | Resource Management Package Implementations |
| April, 18 (5 Weeks) | Critical Path Implementation |
| April, 4 (5 Weeks) | Group Management Implementations |
| April, 18 (2 Weeks) | Gantt Chart Generation Package Implementations |
| April, 25 (3 Weeks) | Statistics and Performance Evaluation Package Implementations |

| Week of Start | Development Stage |
| --- | --- |
| April, 25 (2 Weeks) | File Upload /Import /Export Packages Implementations |
| April, 25 (2 Weeks) | Status Overview Package Implementations |
| April, 11 (3 Weeks) | First Version Release Implementations |
| April, 25 (3 Weeks) | First Version Release |
| April, 25 (5 Weeks) | Testing and debugging the programs |
| April, 25 (5 Weeks) | Final Package Preperation |
| May, 9 (3 Weeks) | User and Installation Manuals, Software Specifications |
| May, 16 (2 Weeks) | Release Notes |
| May, 16 (4 Weeks ) | Final Demo Completions |

## 17.2 Gannt Chart

# 18. Appendix

## 18.1 Control Flow Diagram

## 18.2 Data Flow Diagram for Level 0

## 18.3 Data Flow Diagram for Level 1

## 18.4 Data Flow Diagram for Project Management - Level 2

## 18.5 Data Flow Diagram for Account Management - Level 2

## 18.6 Data Flow Diagram for Informationt Management - Level 2

## 18.7 Data Flow Diagram for Human & Resources Management- Level 2

## 18.8 Data Flow Diagram for Schedule Management - Level 2

# Text boxes

COMPANY

PROJECTS

TASKS

ADMIN

PROJECT_MANAGER

PREDECESSORS

GROUPS

USERS

GROUP_

MEMBERS

USER_

LOGIN_DATA

TASKS

PROJECTS

GROUPS_

PROJECTS

GROUPS_

TASKS

USERS_

PROJECTS

GROUPS_

TASKS

Rights

Rights

PROJECTS

FORUM

FORUM_

MESSAGES

THREAD

E_MAIL

MAILS_IN_

BOXES

MAILBOX

USERS

RESOURCES_

PROJECTS

RESOURCES

GROUPS

USERS

GROUP_

MEMBERS

TASKS

PROJECTS

RESOURCES_

TASKS

RESOURCES_

GROUPS

RESOURCES_

USERS