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In the previous week we formed our coding convention and this week we finalized it on our weekend meeting. Our coding convention also includes file naming conventions other that coding style.

We analyzed several IDEs to develop our project. The candidates were Anjuta, Eclipse and Kdevelop. We agreed that Kdevelop fails to meet our needs. At first Eclipse seemed to be the ideal IDE because of its built-in code & project management tools like refactoring, code browsing and etc. But Eclipse is based on Java code which requires huge amount of memory and cpu power. Therefore we agreed on Anjuta. Anjuta is an integrated development environment (IDE) which uses tools provided by Gnome. In this respect it is small in size about 6 MB which is very small compared to Eclipse. It is also very easy to install and it uses less system resources. 
We have prepared the Software Configuration Management Plan in the weekend. We used the IEEE document and Roger Pressman’s Software Engineering book in preparing this report. We had mostly shaped up our development tools before so we formalized these in this report. We decided on the format of our bug reporting and change management reporting format. The process to be followed when a change is requested is shaped up and described formally.
Hakan has read the Hyper Text Transfer Protocol Specifications and rewrote socket reading and writing functions of related classes in order to improve the performance of the web connector which was a major problem in our demo.

Sedat implemented the database of the system and began to develop the module Database Communicator which is responsible for database connections. He started to write classes for database Communicator. Mysql has C API, and this API is being used in implementation of classes. We need to pack database I/O functions into classes since we are using the Object Oriented Programming paradigm throughout our project, which makes it easy to maintain.

Tayfun, has developed the web site and started work to enable a migration from joomla to limbo. Joomla is a Content Management System that is extensive and which needs mySQL etc. Limbo is a light version which can use flat text files instead of mySQL. Tayfun has decided to ask for a mySQL account because it is very cumbersome to develop the site in limbo. Tayfun also played a major role in producing the Software Configuration Managament Plan.
Özden, began to develop the module that will be used for parsing and manipulating html code. This module will be used by SG Crawler in analyzing the web pages and also it will be used by the SG Wall in content filtering. Özden has also contributed to creation of Software Configuration Managament Plan.
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