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Weekly Progress Report
14/03/2006

We have finished some modules of our software and started many development tasks this week. First of all, database scripts and the html parser module were finished. We want to include our database and parser module in the snapshot of next week and following snapshots also so we started coding many needed classes in the SmartGuardian Wall module.
Before starting to code classes of our software, we had to first revise our design. We reviewed our class diagrams to remember what they were created for. We figured that some of the class diagrams we had drawn last semester were not complete for the coding and there were a few modifications needed. We added some classes such as the Verifier class and we removed some such as the Domain class. After the modifications, our software design looks more complete. We had made some work division before and we extended this division further. To advance our coding and complete the coding part, it is necessary to start coding other classes after finishing the tasks assigned. This of course has to be synchronized with other team members so as to not do the same task twice and waste resources.
We have also designed some improvements to the web connector module. These improvements are to make the module more efficient and better working. We have distributed these tasks to the team but the actual improvement of the connector module has not started yet. We have distributed the approved changes of this sub module to the team via email so as to receive any comments on the improvements.
In short, this week the team started to code the classes in the Wall module as specified in the revised class diagrams. Classes have been assigned to the team members and some earlier deadlines have been set. Since to code some classes it is necessary to have some other dependent classes at hand, these deadlines are crucial. After the development of the Wall module, we will have to start the Crawler module also.
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