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This week, we have made some major contributions to the project. With one sentence, the main structure of the system has been laid. Previously we had divided the work to code the classes that were needed, this week we finished many of the classes and started integration so as to have a working and functional snapshot to show on the weekly meeting. We had an internal weekly meeting at Hakan's house on Sunday, where we made many improvements to the code and started integration. 

The SmartGuardian Wall module foundation classes have been developed. Almost all the classes have been coded with the exception of user authentication classes. Authentication classes will be coded at a later stage in our project as we decided that they were not crucial in the system for now. At present, there is no authentication mechanism in our program. We are developing other features of the system.

Database scripts have been tested and improved. We inserted rule data to the database and used mysqldump program to dump the contents of the database. We were glad to see that the dumped scripts have everything needed to set up a working database. We added this sql dump to the CVS repository and it will be updated as new SmartGuardian features are developed and when there is a need to insert new rules to the database. We are currently using phpMyAdmin interface to add rules to the database as it is more cumbersome writing the sql queries by hand. This interface will be used until our SmartGuardian Controller module is developed. When SG Controller is developed it will automate the rule insertion, deletion of rules. 

In the next few days, we have to debug some anomalies in the SmartGuardian Wall module. There are a few bugs related with the communication of the system with the servers and the browsers. It is also necessary to implement the authentication mechanism and integrate this to the whole system. After finishing these we are to start the SmartGuardian Crawler module and of course, the Controller simultaneously. We will also test our system with extensive rules and policies and various web sites, and browsers. This work seems to make up our near future prospect for our senior project
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