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Weekly Progress Report

11/04/2006

This week we were working on two modules, namely SmartGuardian Wall and SmartGuardian Controller. In the Wall module, which is the main module of our project, we improved the sub-modules Authenticator and WebConnector. Meanwhile we constructed the basic structure of Controller module, which is the Web interface of SmartGuardian.

Last week we implemented the Authenticator module, which enabled the client users to be authenticated. This week we completed the integration of this module to the project and fix sum of the bugs in this module. Now it is working properly and it enabled us to apply different policies to each user. Another sub-module that we were dealing with was the WebConnector. This week we have fixed a problem with this module. The problem was that we were not able to see a few Web pages and it was caused by a mistake in request header rewriting. Now it's fixed. Next thing to do for this module is to solve the browser dependent performance problem.
The other module that we were working on was the Controller (interface) module. The basic structure of this module is constructed. We can partially control the system from the interface. We can add, delete and edit some of the entities in the database. The entities that we can control from the interface include users, policies and rules. The most important of these entities is the rule entity, which uses many tables in the database. In fact, it uses more than the half of the tables in the database.

This week we have also started creating the configuration files of the system. We have written a class that reads these configuration files.

Next week we will be working for the Controller and the WebConnector. We are planning to complete the Controller module, make some improvements in the WebConnecter module, and implement the logger sub-module of the Wall, which will enable the system to log the actions of the client users. Also we will generate some default policies and rules for these policies. Depending on our progress in these, we may implement the Crawler module, which is responsible for Web page classification, or not. Probably the implementation of the Crawler will be left to the final release.
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