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Since the due date of the final release is on the horizon, we have speeded up the development of our project. Currently, Hakan and Sedat is working on the Controller and Reporter (interface) Module, Tayfun and Ozden is working on Crawler and Reporter (implementation). This weekend we had a meeting at which we finalized our decisions about the STATISTICS table in our database and we discussed the remaining details of Reporter and Crawler modules. Now everybody has crystal clear ideas about what to do for the remaining part of the project. The labor division has already been done, and team members are eager to finish the vast majority of the implementation and debugging before final exams begin.

Controller module has almost all the desired functionality. Currently we are trying to beautify the user interface and modify the menus in order to make it more user-friendly. It is also going to be inspected for security issues like inserting SQL queries via forms, cracking the passwords by dictionary search and etc. We are also trying to beatify the forms and menus using java script.

Another issue to be mentioned is our crawler module. As we have said in our last week’s meeting, we have started the development of the crawler module. Currently it is a multithreaded program that reads URLs from a text file and visits those websites on the list. These websites are fed to the content analyzer class which extracts the word-frequency lists. This is then stored to the database using a newly coded function that inserts this list to the database. This part has been finished. There is a need for minor modifications and the training part of the Crawling module will be finished. After this, the real decision making part will be coded.
The implementation of the logger module has also been initiated. Ozden is working on the main part which is being coded in C++ whereas Hakan and Sedat is developing the web interface.
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