WEEKLY REPORT  BAD SECTOR						13/05/2008

This week, we try to fix some bugs of our project and also developed our GUI module.Also we continued on Orthophoto generation. We prepared our presentation and made our demo video. The living schedule is updated.

Hanife ÜNAL - 1395615

This week I integrated world file mosaic to our new GUI and developed it. I redesigned project manager as a docking window and added a new docking window for image properties. I put a save button and an apply button for saving the changes in images after image enhancement operations. I integrated manual mosaic, orthophoto and brigthness codes. I have fixed some bugs and developed GUI. I also prepared a living schedule and updated web site.

Meryem AYAS – 1394683

This week, I have corrected the bugs on Enhancement class and I have implemented Brightness and Contrast Adjustment. I also helped to video preparation of Demo and I prepared the Final Presentation of the PHOTOLAB Project of Bad Sector team.

Serra Sinem TEKİROĞLU – 1395573

This week, I have corrected orthophoto generation. I and Serap continue on mosaicking orthorectified images.Also  I helped to prepare the presentation and demo.

Serap ATILGAN - 1394675

This week, I corrected the Redo and Undo methods.Now when we redo or undo the rotated images, the wxDc does not slide.I also integrated the manual mosaic to the current version of the project. We can choose the points from zoomed in and zoomed out images,the manual mosaic can be done these points.I helped Serra for Orthophoto implementation. We succeded  in making Orthophoto from one image however we do not merge the ortho rectified images yet. I helped the preperation of the presentation and taking the demo of the project.

Next Week: Continue in Orthophoto generation. Develop our gui module