Tuesday, March 19, 2008

Anıl Can Akay		1448281

Deniz Çakıcı		1394790

Alev Koçtaş		1448927

Merve Aydınlılar	1448414

# Weekly Progress Report

## Group work:

- Implementation Plan is prepared and divided into two-weeks time period

- Gannt chart is changed totally, made detailed, updated and loaded to the website

- Doxygen is examined since there is an initial deadline of API documentation on 1st April

- For map generation, BSP editors are searched: Maya, 3D Studio Max, XSI and GTK Radiant

- Network revision is made

## Plans for next week:

- Integrating some GUI parts to the prototype: character choosing and pause menu

- Keeping website up-to-date: living schedule and video captures

- Editor selection will be done and map generation will be started

- Character models will be textured and automatically assigned to the user

- API documentation will be started to prepared with Doxygen

## Individual Work:

Anıl:  Revised the network module, examined the OGREs BSPManager for the integration of the map.

Next Week: Start to generate the map, assign the static models to the characters

Deniz: Revised the Gannt Chart, made it detailed and load to the website

Next Week: Take video capture of the current status of the simulation

Alev: Helped Deniz with the Gannt Chart, examined Doxygen for the documentation

Next Week: Prepare the API documentation with Doxygen

Merve: Prepared the implementation plan, examined some BSP editors

Next Week: Continue to integrate GUIs and texturing the character models