Sprint Evaluation
What is the progress of your project in this sprint? What goals are achieved? What problems are overcome? If you are updating your plans what are your justifications? / There have been problems about the project in this project. First of all, meeting with veterinarian changed lots of things in the project. This delayed meeting changed the location of the sensors and takes one week to discuss the details. We focus on the meeting with advisor and changes in the project. At this span, we have read articles about gait recognition, meeting with an animal farm to analyze similar systems, completed connection between cloud and raspberry Pi. However, reading data from raspberry pi couldn't be managed in this span due to technical problems. This caused some delays in the tasks. We could not read information from sensors and analyze human gait due to that. We have met with veterinarian and taken some advices from veterinarian. We understand that fastening the sensor to the animals' leg is not possible. After seeing another vet and animal farm, we learned sensors should be placed to neck of the animals. We could not finish field work task too that we have mentioned in startup document because we could not organize with veterinarian. As soon as possible, we will discuss it with veterinarian and go farm that available.
Team evaluation
How well your is team working together? How many meetings did you hold? Are you planning any changes in your cooperation strategy? Which work is completed by which member (in a Gannt chart)? / We have met every week additionally to weekly meeting with Itır Hoca. Thus; we have met 3 times in this sprint as a team. We also met with veterinarian and our advisor Uluç Hoca. We discussed that obstacles of project. We decided to change position of sensors that planned to fasten to animal legs at first. / Finally, Ali and Ömer studied the gaid recognition techniques that people often use. Lots of papers have been read by them. Emre had finished Cloud connection at this span. Ekincan had completed to connection and communication sensors with Raspberry Pi via USB dongle. / Task Assigned Member 1st week 2nd week 3rd week / Raspberry Pi analyze Ekincan Yalçın x / Meeting with veterinarian Ali Şahbaz, Emre Durdağı, Ekincan Yalçın, Ömer Toker x / Meeting Advisor Ali Şahbaz, Emre Durdağı, Ekincan Yalçın, Ömer Toker x / Cloud Connection Emre Durdağı x / Alternative Projects Ali Şahbaz, Emre Durdağı, Ekincan Yalçın, Ömer Toker x
Backlog Updates
What are your backlog updates? / Gathering sample from human and animals, data analyze, field work tasks are could not finished, because we could not read data from sensors. Because we could not met with the veterinarian we could not go to the farm.