METU CENG491 2015 FALL

START-UP DOCUMENT

<UID>

Group Name:	<Cow-BoyZ>

Project Name:	<GUBHT>

1. System Architecture
- Draw the overall system architecture diagram. This should include (but it is not limited to) the components of the system, the interactions among the components and their dependencies.
- Identify and describe each component (including subcomponents if any), their interactions and dependencies clearly.
- Specify the user interaction model.

2. Tentative Time Plan
Identify and itemize all tasks to be performed as a team in the first semester. Assign a unique TaskID for each task. Give a short name and brief description for each identified task.

TaskID	Short Name	Description
T1	Examine	Gather general information about aspects of the projects.
T2	Technical Details	Trying to understand technical details of the project. Sensors, devices, systems etc.
T3	Signal Research	Research on signal process and analyze.
T4	Data Collection	Collecting data from sensors and devices to a linux based system.
T5	Research Cloud	Trying to determine which cloud sysyem is appropriate.
T6	Raspberry Pi analyze	Trying to learn basic aspects of raspberry pi and arrange it's connections.
T7	Gathering Sample from People	Gathering samples to analyze behavior of people
T8	Gathering Sample From Animals	Gathering large amount of samples from animals to learn behaviors of them
T9	Cloud Interaction	Connecting system to cloud
T10	Data Analyze	Downloading and processing data
T11	Field Work	Going to animal farm
T12	Meeting with Veterinarian	Meeting with veterinarian

Construct your time plan as a simplified Gantt chart, as shown in the following table.

	Iteration1	Iteration2	Iteration3
T1	
T2	X
T3	X	X	X
T4	X	X	X
T5	X
T6	X
T7	X	X
T8		X	X
T9	X	X
T10		X	X
T11	X	X	X
T12	X

3. Deliverables
- Identify and list all deliverables of your project for the first 3 sprints.
- A deliverable is some component or sub-component, which is running and demonstrable to your assistant and your supervisor. That deliverable is of course subject to improvement over time.
- Fill in the following table:

Deliverable	Description	When? (Sprint#)
D1	Sample cattle movement
D2	Raspberry Pi connection
D3	Cloud Connection
D4	Process Data

4. Workload Distribution
Fill in the following table to distribute the workload for the first semester among your team members.

	Sprint - I	Sprint - II	Sprint - III
<Ali Şahbaz>	T1, T2, T3	T7, T8, T11, D1, T12	T8, T11, T12, D1
<Emre Durdağı>	T1, T2, T4, T5	T9, T10, T11, T12	T9, D3, T12, D4
<Ömer Toker>	T1, T2, T3, T5, T4	T7, T8, T10, T11, D1, T12	T7, T8, T10, T12, D1
<Ekincan Yalçın>	T1, T2, T3	T6, T11, T9, D3, T12, D2, T7	T6, T12, D3, D2, T8