Sprint Retrospective Document

Date: 28/11/2017

Group name / Project name: AgroIntelligence

Members: Fatih Acun, İsmail Balaban, Furkan Murat, Onur Yigit Arpalı

Assistant: Merve Asiler

Supervisor: Selim Temizer

# Sprint 2 summary

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Item ID (from the previous retrospective doc) | ID of the related workpackage ID (from the Kick-off doc) | Status | Group’s comments | Assistant or supervisor comments |
| 1 | WP3 | Complete | Java api of weka used, different algorithms practiced on sample data |  |
| 2 | WP2 | Complete | ER diagram drawn,Database tables created on the server |  |
| 3 | WP2 | In progress | Data collection software that pulls data and returns it in JSON format. Parsing and insertion to DB is still in progress |  |
| 4 | WP2 | In progress | Jenkins setup on the server was failed despite the intense work. A simple java file now can be triggered by CRON. |  |
| 5 | WP5 | Complete | Prototype of client-side completed and ready to use. |  |

# Sprint 3 plan

|  |  |  |  |
| --- | --- | --- | --- |
| Item ID | ID of the related workpackage (from the Kick-off doc) | Description | Status |
| 1 | WP2 | Implement a data collection software that pulls data from Metos web services | Leftover |
| 2 | WP2 | Implement daily triggering software with CRON | Leftover |
| 3 | WP2 | Preprocessing of raw data | New |
| 4 | WP3 | Using weka on collected real data | New |
| 5 | WP5 | Developing a prototype of admin panel | New |

# Overall progress

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 |
| MF1 | %0 | %30 |  |  |  |
| MF2 | %0 | %50 |  |  |  |
| MF3 | %0 | %50 |  |  |  |
| MF4 | %0 | %0 |  |  |  |
| MF5 | %0 | %0 |  |  |  |
| MF6 | %0 | %0 |  |  |  |
| MF7 | %0 | %60 |  |  |  |
| MF8 | %0 | %0 |  |  |  |
| MF9 | %0 | %0 |  |  |  |
| MF10 | %0 | %15 |  |  |  |

This section will be filled in by your supervisor.

Please grade the items below using the following scale:

1=Poor

2=Minimal

3=Sufficient

4=Above Average

5=Excellent

|  |  |
| --- | --- |
| ***Criteria*** | ***Grade*** |
| Progress of the team in this sprint. *(Grade percentage: 50%)*  |  |
| The accuracy of the summary table above (e.g. are the task status declarations correct?). *(Grade percentage: 25%)*  |  |
| Considering the weekly meetings, the attendance and preparation level of the team (i.e. Toplantılara düzenli olarak ve hazır bir şekilde, örneğin bir toplantı gündemi oluşturarak, katıldılar mı?)*(Grade percentage: 25%)*  |  |