Sprint Retrospective Document

Date: 19/12/2017

Group name / Project name: AgroIntelligence

Members: Fatih Acun, İsmail Balaban, Furkan Murat, Onur Yigit Arpalı

Assistant: Merve Asiler

Supervisor: Selim Temizer

# Sprint 4 summary

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Item ID (from the previous retrospective doc) | ID of the related workpackage ID (from the Kick-off doc) | Status | Group’s comments | Assistant or supervisor comments |
| 1 | WP3 | In Progress | Models build with Weka. Tensorflow is not tried yet. |  |
| 2 | WP4 | In progress | Models developed for phase. J48 and Random Trees built with Weka. |  |
| 3 | WP5 | Complete | Süne Sayım Girişi page is implemented. |  |
| 4 | WP5 | Complete | Veri Girişi (for label insertion) pages were implemented. |  |

# Sprint 5 plan

|  |  |  |  |
| --- | --- | --- | --- |
| Item ID | ID of the related workpackage (from the Kick-off doc) | Description | Status |
| 1 | WP3 | Library survey (Weka and Tensorflow) | In progress |
| 2 | WP4 | Model development for “phase” prediction | In progress |
| 3 | WP6 | Model development for pesticide application time | New |
| 4 | WP5 | Client panel improvement (Displaying real time prediction results) | New |

# Overall progress

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 |
| MF1 | %0 | %30 | %100 |  |  |
| MF2 | %0 | %50 | %90 | %95 |  |
| MF3 | %0 | %50 | %100 |  |  |
| MF4 | %0 | %0 | %0 | %20 |  |
| MF5 | %0 | %0 | %0 | %0 |  |
| MF6 | %0 | %0 | %0 | %0 |  |
| MF7 | %0 | %60 | %70 | %70 |  |
| MF8 | %0 | %0 | %0 | %0 |  |
| MF9 | %0 | %0 | %30 | %60 |  |
| MF10 | %0 | %15 | %50 | %60 |  |

This section will be filled in by your supervisor.

Please grade the items below using the following scale:

1=Poor

2=Minimal

3=Sufficient

4=Above Average

5=Excellent

|  |  |
| --- | --- |
| ***Criteria*** | ***Grade*** |
| Progress of the team in this sprint.  *(Grade percentage: 50%)* |  |
| The accuracy of the summary table above (e.g. are the task status declarations correct?).  *(Grade percentage: 25%)* |  |
| Considering the weekly meetings, the attendance and preparation level of the team (i.e. Toplantılara düzenli olarak ve hazır bir şekilde, örneğin bir toplantı gündemi oluşturarak, katıldılar mı?)  *(Grade percentage: 25%)* |  |