Sprint Retrospective Document

Date: 17/05/2018

Group name / Project name: AgroIntelligence

Members: Fatih Acun, İsmail Balaban, Furkan Murat, Onur Yigit Arpalı

Assistant: Merve Asiler

Supervisor: Selim Temizer

# Sprint 9 summary

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Item ID (from the previous retrospective doc) | ID of the related workpackage ID (from the Kick-off doc) | Status | Group’s comments | Assistant or supervisor comments |
| 1 | WPBonus | Complete | Nimf 1, 3, 4, 5 implemented |  |
| 2 | WPBonus | In progress | Paper’s introduction and abstract part written.  |  |
| 3 | WP7 | Complete | New version is ready in local, will be deployed on the server. |  |

# Overall progress

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 6 | Sprint 7 | Sprint 8 | Sprint 9 |
| MF1 | %0 | %30 | %100 |  |  |  |  |  |
| MF2 | %0 | %50 | %90 | %95 | %95 | %100 |  |  |
| MF3 | %0 | %50 | %100 |  |  |  |  |  |
| MF4 | %0 | %0 | %0 | %20 | %75 | %90 | %100 |  |
| MF5 | %0 | %0 | %0 | %0 | %30 | %50 | %90 | %100 |
| MF6 | %0 | %0 | %0 | %0 | %0 | %50 | %80 | %100 |
| MF7 | %0 | %60 | %70 | %70 | %80 | %100 |  |  |
| MF8 | %0 | %0 | %0 | %0 | %50 | %100 |  |  |
| MF9 | %0 | %0 | %30 | %60 | %60 | %100 |  |  |
| MF10 | %0 | %15 | %50 | %60 | %70 | %80 | %90 | %100 |

This section will be filled in by your supervisor.

Please grade the items below using the following scale:

1=Poor

2=Minimal

3=Sufficient

4=Above Average

5=Excellent

|  |  |
| --- | --- |
| ***Criteria*** | ***Grade*** |
| Progress of the team in this sprint. *(Grade percentage: 50%)*  |  |
| The accuracy of the summary table above (e.g. are the task status declarations correct?). *(Grade percentage: 25%)*  |  |
| Considering the weekly meetings, the attendance and preparation level of the team (i.e. Toplantılara düzenli olarak ve hazır bir şekilde, örneğin bir toplantı gündemi oluşturarak, katıldılar mı?)*(Grade percentage: 25%)*  |  |