Sprint Retrospective Document

Date: 28.11.2017

Group name / Project name: English\_Learner

Members: Onur Demirtaş, Şükran Okul, Mohammed L. N. Alqottob

Assistant: Çaglar Şeylan

Supervisor: Ayşenur Birtürk

# Sprint 2 Summary

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Item ID (from the previous retrospective doc) | ID of the related workpackage ID (from the Kick-off doc) | Status | Group’s comments | Assistant or supervisor comments |
| 1 | 3 | Completed | We have setup the necessary software packages & python libraries and started implementing the NLP algorithms. |  |
| 2 | 3 | Completed | We have parsed the grammars and implemented the basics of machine learning part. |  |

# Sprint 3 plan

|  |  |  |  |
| --- | --- | --- | --- |
| Item ID | ID of the related workpackage (from the Kick-off doc) | Description | Status |
| 1 | 3 | We will create an algorithm to correct common grammer mistakes by using machine learning. | New |
| 2 | 3 | We will create a web-site with front-end and back-end technologies to test the functionality of Speech Recognition and POS Tagging, Entity Recognition. | New |

# Overall progress

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 |
| MF1 | 0 | 20 |  |  |  |
| MF2 | 20 | 35 |  |  |  |
| MF3 | 0 | 0 |  |  |  |
| MF4 | 0 | 0 |  |  |  |
| MF5 | 0 | 20 |  |  |  |
| MF6 | 0 | 0 |  |  |  |
| MF7 | 0 | 0 |  |  |  |
| MF8 | 0 | 0 |  |  |  |
| MF9 | 0 | 85 |  |  |  |
| MF10 | 0 | 0 |  |  |  |
| (\*) | 2 | 15 |  |  |  |

This section will be filled in by your supervisor.

Please grade the items below using the following scale:

1=Poor

2=Minimal

3=Sufficient

4=Above Average

5=Excellent

|  |  |
| --- | --- |
| ***Criteria*** | ***Grade*** |
| Progress of the team in this sprint.  *(Grade percentage: 50%)* |  |
| The accuracy of the summary table above (e.g. are the task status declarations correct?).  *(Grade percentage: 25%)* |  |
| Considering the weekly meetings, the attendance and preparation level of the team (i.e. Toplantılara düzenli olarak ve hazır bir şekilde, örneğin bir toplantı gündemi oluşturarak, katıldılar mı?)  *(Grade percentage: 25%)* |  |