Sprint Retrospective Document

Date: 9.01.2018

Group name / Project name: English\_Learner

Members: Onur Demirtaş, Şükran Okul, Mohammed L. N. Alqottob

Assistant: Çaglar Şeylan

Supervisor: Ayşenur Birtürk

# Sprint 4 Summary

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Item ID (from the previous retrospective doc) | ID of the related workpackage ID (from the Kick-off doc) | Status | Group’s comments | Assistant or supervisor comments |
| 1 | 3 | Completed | We have been implementing the remaining grammar error decution tasks. |  |
| 2 | 3 | Completed | We have been implementing the remaining grammar error reduction tasks. |  |
| 3 | 7 | Completed | We have started coding the functionality and creating basic UI of our Android app. |  |

# Sprint 5 plan

|  |  |  |  |
| --- | --- | --- | --- |
| Item ID | ID of the related workpackage (from the Kick-off doc) | Description | Status |
| 1 | 3 | We will continue writing algorithms about error deduction and reduction. In addition, we will fix some bugs in our code. | New |
| 2 | 3 | We will continue implementing common grammer mistakes in the algorithms we create using the common mistake document. | New |
| 3 | 7 | We will continue coding the functionality and implementing basic UI of our Android app. | New |

# Overall progress

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 |
| MF1 | 0 | 20 | 40 | 70 |  |
| MF2 | 20 | 35 | 40 | 70 |  |
| MF3 | 0 | 0 | 0 | 50 |  |
| MF4 | 0 | 0 | 0 | 0 |  |
| MF5 | 0 | 20 | 30 | 30 |  |
| MF6 | 0 | 0 | 0 | 0 |  |
| MF7 | 0 | 0 | 0 | 20 |  |
| MF8 | 0 | 0 | 0 | 0 |  |
| MF9 | 0 | 85 | 100 | 100 |  |
| MF10 | 0 | 0 | 0 | 0 |  |
| (\*) | 2 | 15 | 21 | 34 |  |

This section will be filled in by your supervisor.

Please grade the items below using the following scale:

1=Poor

2=Minimal

3=Sufficient

4=Above Average

5=Excellent

|  |  |
| --- | --- |
| ***Criteria*** | ***Grade*** |
| Progress of the team in this sprint.  *(Grade percentage: 50%)* |  |
| The accuracy of the summary table above (e.g. are the task status declarations correct?).  *(Grade percentage: 25%)* |  |
| Considering the weekly meetings, the attendance and preparation level of the team (i.e. Toplantılara düzenli olarak ve hazır bir şekilde, örneğin bir toplantı gündemi oluşturarak, katıldılar mı?)  *(Grade percentage: 25%)* |  |